

1. Overview

Deloitte is a Law Firm was the first to integrate various profiles to be able to combine technical and legal expertise. This later supports industry leaders, whether they are Fortune 500 or CAC40 leaders, family businesses, or start-ups.

Our team of experts in the software development domain has helped hundreds of Deloitte’s clients on thousands of projects robust, delivering high-quality software craftsmanship.

2. Scope

Here are the functionalities of our project

Private dashboard with health status of the 09 machines for each daikibo factories.

Access to the page happens only within client's Intranet.

Authentication is synced to internal authentication server (users can leverage their company-wide accounts).

The dashboard consists of a single page, listing the current statuses of all monitored devices.

The view is collapsible/expandable at a factory level, as well as device level (showing history of statuses)



3. Estimate

|  |  |  |  |
| --- | --- | --- | --- |
| Design | Developpement | Integration | Total |
| 50 | 100 | 60 | 210 |

4. Timeline

1. [25th Juin 2023] Design starts

2. [30th Juin 2023] preparing prototypes.

3. [6th July 2023] Design is finalized and Development starts

4. [20th July 2023] Development is done

5. [28th July 2023] Development is finalized and Integration starts

6. [2nd of August 2023] Integration is completed

5. Support

After the deployment of the product, we will continue by providing continuous support to loyal customers through profitable partnerships, mutual success is achieved.